Weekly Progress Report

28 September to 2 October 2026

Main result

The project moved from a fixed geometric warning rule to a tested comparison of Time-to-Edge (TTE), LightGBM, Random Forest and GRU. LightGBM is now the main model candidate because it gives the best balance between session-level F1, precision and false alarms in development cross-validation.

Work completed

- Data and labels: Reviewed playing data, maintaining session-level splits and freezing 130 sessions for evaluation to avoid data leakage and ensure fair comparisons.

- Warning logic: Audited edge geometry, fall-event timing, post-fall warning rows, and response metadata to accurately separate real warnings from late or post-fall display states.

- Models: Compared the existing yellow rule, TTE, LightGBM, Random Forest, and offline GRU to evaluate the practical trade-offs between accuracy and lead time.

- Response experiment: Added backend analysis for attention/strong episodes, reaction time, safe return, and recovery to measure whether providing an earlier warning effectively helps the player.

Model comparison

Metrics below are session-level results on the development pool (117 sessions: 48 fall, 69 non-fall), using session-grouped cross-validation. Accuracy is not the primary metric because normal windows dominate the data.

| Method | Precision |  | Recall | F1 | Non-fall FAR | Median lead |
| --- | --- | --- | --- | --- | --- | --- |
| TTE rule | 0.71 | 1.00 |  | 0.83 | 0.29 | 0.29 s |
| Random Forest | 0.71 | 0.71 |  | 0.71 | 0.20 | 0.25 s |
| GRU (0.5 s horizon) | 0.67 | 0.98 |  | 0.80 | 0.33 | 0.28 s |
| LightGBM (selected) | 0.81 | 0.90 |  | 0.85 | 0.14 | 0.22 s |

The historical yellow rule remains a reference only: on frozen TEST929 it had session F1 0.53 and non-fall FAR 0.20. It was not used to tune the models above.

Comparison

TTE gives the highest recall and a slightly earlier warning, but raises false alarms. GRU detects more falls than the old rule but produces more non-fall alarms. LightGBM has the highest F1 and precision with the lowest false-alarm rate among the learned models, so it is the current priority.

GRU horizon finding

Longer GRU horizons increase warning time but reduce discrimination: the 0.75 s, 1.0 s and 1.5 s horizons produced median leads of about 0.47 s, 0.51 s and 0.74 s, while session F1 fell to about 0.71, 0.66 and 0.65. Earlier prediction is possible, but only with a clear precision and false-alarm cost.

Decision

Model Selection: We will  use LightGBM as the main offline model, while retaining TTE as an interpretable high-recall reference and GRU for research comparison purposes.

Integration Blocker: I will hold off on connecting the model to Unity until the response experiment confirms that players can effectively utilize the earlier warnings.

Next Week's Plan

- Data Collection: Collect two-level warning trials across various difficulties and directions to evaluate recovery and response rates.

- Log Analysis: Run the response analyzer on the newly collected logs to measure player reaction times, safe returns, and false alarm rates.

- Model Tuning: Fine-tune the LightGBM model by incorporating hard negatives and temporal smoothing to establish a fixed threshold and warning policy.

- Validation: Perform a single validation run on frozen data—assessing F1 score, False Alarm Rate (FAR), and lead time—to finalize the offline model comparison.

- Finalization: Freeze the selected LightGBM configuration and document its limitations to deliver a fully reproducible model package.